## Slide 1
PROJECT PROPOSAL
Dengue Outbreak
Risk Prediction
Predicting subzone-level dengue cluster risk —
strategic batch + tactical real-time inference, served from one model
330+
SG Subzones scored
7 yrs
Real cluster data
100%
Gov open data
CS611 MLE — Group Project | Week 6 Proposal

## Slide 2
01
CS611 MLE — Group Project | The Business Problem
Dengue control is a two-speed problem
Singapore's 2020 outbreak — 35,000+ cases — exposed two distinct operational gaps. Conflating them with one model is the strategic mistake.
STRATEGIC LOOP · WEEKLY BATCH
Where should fogging be deployed next week?
Cadence
Weekly · Monday 06:00 SGT
User
NEA Ops + Pest Control Operators
Action
Plan fogging crews + equipment staging
If wrong
Missed fogging run — recoverable
Latency tolerance: days
TACTICAL LOOP · EVENT-DRIVEN REAL-TIME
Who needs same-day outreach right now?
Cadence
Event-driven · per case notification
User
CDC Officer at MOH
Action
Triage: home visit, advisory, testing van
If wrong
Vulnerable resident → WHO days 4-7 critical phase
Latency tolerance: sub-second
Two cost functions · two cadences · one underlying model serving both

## Slide 3
02
CS611 MLE — Group Project | The Dataset
The dataset
ANCHOR
SGCharts Dengue Cluster Snapshots
May 2013 → Nov 2020 · 250+ bi-weekly snapshots · Community CSV
• Lat/long cluster boundaries + case counts
• 7 years of real spatial cluster data
• Covers 2020 record outbreak (35k+ cases) — concept drift event
AUXILIARY · WEATHER
MSS Weather Station Records
Met Service Singapore · station-level daily · 2013–present
• Rainfall, temperature, relative humidity per station
• Replaces NEA realtime API — extends usable training window
• Drives lag features: 1w / 2w / 4w rainfall, 4w temp mean
AUXILIARY · DEMOGRAPHICS + GEOMETRY
SingStat Census + URA Master Plan
Census 2020 · URA Master Plan 2019 GeoJSON
• Subzone-level population, age, comorbidity proxies
• Vulnerability index (% elderly + chronic) for tactical layer
• URA polygons → spatial join target for label derivation
LABEL
Spatial Join → Binary Label
Derived from anchor · fully transparent process
• URA subzones intersected with SGCharts cluster polygons
• Label = 1 if active cluster in subzone in next 14 days
• No synthetic data — every label traces to real cluster
+ simulated confirmed_cases event stream feeds the real-time path — Postgres INSERT triggers LISTEN/NOTIFY

## Slide 4
03
CS611 MLE — Group Project | Users & System Use
Users and how they consume the system
NEA Operations Team
STRATEGIC LOOP · PRIMARY USER
When
Weekly — every Monday morning
Receives
Risk map: 330 subzones colour-coded Low/Med/High
Action
Pre-deploy fogging teams to High-risk subzones
Pest Control Operators
STRATEGIC LOOP · SECONDARY USER
When
Weekly — before scheduling fogging rounds
Receives
Ranked list of high-risk subzones with confidence
Action
Prioritise contracts, allocate crews to predicted hotspots
CDC Officer at MOH
TACTICAL LOOP · NEW USER
When
Event-driven — per confirmed case notification
Receives
Real-time alert: score, vulnerability features, 200m radius
Action
Triage: home visit, advisory, testing van dispatch
Internal Data / Ops Team
INTERNAL · TOOLING ONLY
When
Ongoing — weekly monitoring + drift alerts
Receives
Model performance dashboard: precision, recall, drift
Action
Review pipeline health; trigger retraining when Gini drops

## Slide 5
04
CS611 MLE — Group Project | Architecture — Macro View
One model, two inference loops
Shared predictive logic; different feature freshness, different decision thresholds, different downstream actions.
WHAT WE KNOW
WHAT WE PREDICT
WHAT WE DO
Cluster history
Weather
Demographics
Geography
Confirmed cases (live stream)
Feature engineering
Cluster Formation Model
P(active cluster in subzone S
over next 14 days)
One trained artifact —
served two ways
STRATEGIC LOOP · WEEKLY BATCH
Risk map → fogging deployment plan
→ NEA Ops + Pest Control
TACTICAL LOOP · EVENT-DRIVEN
Per-case alert → clinical triage
→ CDC Officer at MOH
Same predictive logic. Different freshness contracts. Different thresholds. Different actions.

## Slide 6
PROCESS DATA
DEVELOP MODEL
DEPLOY
MONITOR & RETRAIN
Architecture — Detail
CS611 MLE — Group Project | 05
DATA SOURCES
SGCharts
MSS Weather
SingStat
URA GeoJSON
BRONZE · Raw Ingest
raw_clusters · raw_weather · raw_population (Postgres)
SILVER · Cleaned + Joined
schema enforced · nulls handled · joined on date+subzone
GOLD · Offline Feature Store
lag features · spatial joins · ML-ready (Postgres + Parquet)
ONLINE STORE · Redis
current_week_case_count · vulnerability_index
sub-ms row reads for real-time path
⚙ Airflow — weekly ingest · preprocess · feature build
TRAIN & TUNE
• XGBoost + LightGBM
• Optuna HPT
• 5-fold time-series CV
• SMOTE class balance
• MLflow tracking
EVALUATE
• Precision / Recall
• SHAP interpretability
• Spatial accuracy
• Promotion gate
MODEL REGISTRY
MLflow
one artifact, two paths
BATCH PATH · weekly, scheduled
Airflow trigger
Mon 06:00 SGT
Score 330 subzones
batch inference
risk_tier table
Postgres
NEA Dashboard
fogging map
Reads offline features from Gold · pulls model from registry · writes weekly risk tiers
REAL-TIME PATH · event-driven, sub-second
Case INSERT
to Postgres
LISTEN / NOTIFY
event trigger
Listener + FastAPI
Docker
Score subzone
online features
Alert rule
rule layer
Alert written
→ CDC officer
Triggered by new case → reads Redis online features → same MLflow artifact → applies rule → alert written
end-to-end target: < 500 ms · alert rule is transparent business logic, not a 2nd model
MONITOR
• Precision/Recall
• Feature drift
• Concept drift
• Lineage
DRIFT ALARM
serotype / seasonal
RETRAIN
Airflow DAG
All components containerised via Docker + docker-compose · runs fully locally · no cloud spend

## Slide 7
06
CS611 MLE — Group Project | Design Choices
Design choices & what we decided
DESIGN CHOICES · RATIONALE
WHAT WE DECIDED SINCE PROPOSAL DRAFT
Two-layer by design — batch + real-time
Different operational loops, different cost functions. Same trained model, two inference paths.
XGBoost / LightGBM, not deep learning
Tabular spatial+temporal data. Interpretable via SHAP. Trains in minutes locally.
Time-series sliding-window CV
Standard k-fold leaks future cluster data — temporal CV is the only valid choice.
Recall ≥ 0.70 on High-risk tier
Asymmetric cost: false negative = missed outbreak. We optimise for the more expensive error.
✓
Training window: 2013–2020
Use full SGCharts window. 2020 serotype shift (DENV-3, 35k+ cases) demonstrates concept drift in the report.
✓
Subzone granularity: 330
Fine-grained for operational fogging. Planning areas (55) lose deployment precision.
✓
Weather source: MSS, not NEA API
MSS station data extends usable window back to 2013. NEA API has Dec 2016 floor + 7-hr ingest.
✓
Real-time alert is a rule, not a 2nd model
No outcome-level labels exist publicly. Score × vulnerability × count threshold — transparent and honest.
CS611 MLE — Group Project | Design Choices